**WORK BREAKDOWN STRUCTURE LEVELS TEMPLATE**

|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT TITLE** | Foodies | **COMPANY NAME** | ITI |
| **Team Number** | E | **DATE** | 11/4/2022 |

**Foodies**

**LEVEL 1**

**LEVEL 3**

**LEVEL 2**

**5 Testing**

**4 Development**

**3 Select Technical Framework**

**2 Design**

**1 Requirement Gathering**

**3.1 Evaluate options against requirements**

**3.2 Evaluate cost and time to develop**

**3.3 Make decision**

**4.2 Front-End**

**4.1 Back-End**

**2.1**

**Prototype**

**2.2**

**Architecture**

**Design**

**2.3**

**Database Design**

**1.1 User Requirements**

**1.2 Technical Specifications**

**1.3 Requirement Trackability Matrix**

**5.1**

**Unit Test**

**5.2**

**Integration Test**

**5.3**

**System**

**Test**

**5.4**

**Acceptance  
Test**

4.1.1

Prepare Database

4.1.2

Login & Registration Page

4.1.3

Home Page

4.1.4

Restaurant Menu

4.1.5

Offers and Promotions

4.1.6

Order Tracking

**LEVEL 4**

4.2.1

Login & Registration Page

4.2.2

Home Page

4.2.3

Restaurant Menu

4.2.4

Offers and Promotions

4.2.5

Order Tracking